GUJARAT POLICE INNOVATION CHALLENGE 2026

SENTINEL VISION

Unified CCTV Intelligence & Real-Time Smart Policing Platform

AI-Powered Unified Video Intelligence for Smart Policing

MISSION Build an end-to-end, production-oriented platform that integrates heterogeneous CCTV feeds, applies AI video analytics, correlates people, vehicles and events across cameras, and converts detections into actionable police intelligence.

MASTER CONSOLIDATED PROJECT DOCUMENT

Version 1.0  |  27 August 2026

Prepared by consolidating the supplied UI/UX specification, system documentation, and project execution plan.

# Table of Contents

Note: Open the document in Microsoft Word and choose “Update Table” if the table of contents has not populated automatically.

# 1. Executive Master Summary

SENTINEL VISION is the consolidated product concept for the Gujarat Police Innovation Challenge 2026. It is positioned as a secure, AI-powered intelligence layer above heterogeneous CCTV and VMS infrastructure. The platform connects feeds, normalizes video, applies AI analytics, correlates sightings across cameras, generates explainable alerts, supports investigation, and preserves evidence.

CORE WORKFLOW Connect → See → Understand → Correlate → Alert → Investigate → Act

PRIMARY DIFFERENTIATOR Cross-camera intelligence: answer where a vehicle/person appeared, when it appeared, what happened around those sightings, and what evidence supports the conclusion.

The supplied project plan describes the same concept as an “AI operating system for Gujarat’s CCTV network” and emphasizes that the entry must be presented as a deployable architecture rather than a standalone object-detection demo.

## 1.1 Competition Context From the Supplied Materials

Submission closes 07 September 2026.

Event dates are 10–11 September 2026.

The supplied materials state a current prize pool of ₹51,00,000.

The proving environment is described as 30+ Government cameras, 12 hours of footage per camera, across five departments.

The long-term scale target is 80,000+ cameras across Gujarat.

The supplied materials emphasize feed integration, AI analytics, vehicle tracking, video intelligence, object/face detection, cybersecurity, scalable architecture and live monitoring.

SOURCE-OF-TRUTH NOTE The supplied documents themselves state that the official portal should remain authoritative for changes to dates, rules, eligibility, resources, problem statements and prize details. Verify the portal immediately before submission.

## 1.2 Product Modules

| Module | Purpose |
| --- | --- |
| SENTINEL CONNECT | CCTV/VMS integration and stream normalization |
| SENTINEL VISION | Person, vehicle, object and event analytics |
| SENTINEL PLATE | ANPR and vehicle intelligence |
| SENTINEL TRACK | Cross-camera tracking and trajectory analysis |
| SENTINEL SEARCH | Search across people, vehicles, plates, cameras and events |
| SENTINEL ALERT | Real-time, explainable alerts |
| SENTINEL INVESTIGATE | Incident and investigation workspace |
| SENTINEL EVIDENCE | Evidence collection, timeline and export |
| SENTINEL COMMAND | Control-room dashboard and live situation awareness |

## 1.3 Winning Demonstration Strategy

CCTV Feed
   ↓
Detection
   ↓
ANPR / Identity Signal
   ↓
Cross-Camera Tracking
   ↓
Correlation
   ↓
Explainable Alert
   ↓
Officer Review
   ↓
Incident
   ↓
Investigation
   ↓
Evidence Package

The supplied project plan recommends demonstrating one complete policing workflow rather than a collection of disconnected AI features. The strongest narrative is a heterogeneous camera onboarding event followed by live detection, ANPR, cross-camera tracking, alert generation, officer review, incident creation and evidence export.

# 2. Consolidated Execution Blueprint

The following sections consolidate the strategic execution blueprint from the supplied Gujarat Police Innovation Challenge project plan.

GUJARAT POLICE INNOVATION CHALLENGE 2026

SENTINEL AI

Unified CCTV Intelligence & Real-Time Policing Platform

MISSION Build an end-to-end, production-oriented platform that integrates heterogeneous CCTV feeds, applies AI video analytics, correlates people/vehicles/events across cameras, and converts detections into actionable police intelligence.

| Competition fact | Current official information |
| --- | --- |
| Submission closes | 07 September 2026 |
| Event | 10-11 September 2026 |
| Prize pool | ₹51,00,000 |
| Official proving ground | 30+ Government cameras, 12 hours per camera |
| Scale target | 80,000+ cameras across Gujarat |
| Finale | Top 6 teams demonstrate live |

Prepared as a working execution blueprint | Version 1.0 | 27 August 2026

# Executive Summary

The official Gujarat Police Innovation Challenge 2026 asks builders to solve a real public-safety problem: integrate diverse CCTV systems, correlate video with Government databases, use AI to identify persons, vehicles and events of interest, and generate real-time alerts. The official portal states that the proving environment includes 30+ Government cameras, 12 hours of footage per camera, five departments, and a live simulation pipeline, while the long-term ambition is a statewide 80,000+ camera ecosystem.

Our recommended entry is SENTINEL AI: a modular video-intelligence platform designed around a single operating workflow: Camera Feed → AI Detection → Tracking → Cross-Camera Correlation → Risk/Rule Engine → Alert → Investigation → Evidence. The project should be presented as a deployable system architecture, not simply as an object-detection model.

Core pitch “An AI operating system for Gujarat’s CCTV network — turning fragmented camera feeds into searchable, correlated, explainable and actionable intelligence.”

## 12-Step Execution Path

| Step | Deliverable | Exit condition |
| --- | --- | --- |
| 1 | Official challenge analysis | Requirements, judging assumptions and scope documented |
| 2 | Track / problem selection | One primary solution narrative chosen |
| 3 | Product concept | SENTINEL AI scope and differentiators frozen |
| 4 | System architecture | Data, AI, backend and UI interfaces defined |
| 5 | Technology stack | All major components selected and locally runnable |
| 6 | UI/UX | Command dashboard and investigation flows designed |
| 7 | MVP build | End-to-end happy path works on local/test feeds |
| 8 | AI pipeline | Detection, tracking and ANPR integrated |
| 9 | Integration + hardening | Errors, latency, security and audit controls addressed |
| 10 | Demo scenario | Policing story can be demonstrated in minutes |
| 11 | Submission package | Abstract, architecture, video/demo assets and documentation ready |
| 12 | Pitch + rehearsal | Team can answer technical, operational and deployment questions |

# Step 1 — Official Challenge Analysis

## What the official portal confirms

Registration and submission closes on 07 September 2026; the event is listed for 10–11 September 2026.

The current official portal lists a total prize pool of ₹51,00,000.

The challenge is explicitly positioned as real-world deployment work rather than a simulation-only proof of concept.

Key capability areas include feed integration, AI analytics, vehicle tracking, video intelligence, object and face detection, cybersecurity, scalable architecture and live monitoring.

The official dataset description says participants will use genuine Government CCTV footage across five departments: Health, Police, GSRTC, Panchayat and Municipal.

The proving ground is described as 30+ cameras with 12 hours of footage per camera plus a live simulation environment.

The long-term scale described by the portal is 80,000+ cameras across Gujarat; the portal journey is Register → Explore Resources → Access Problem → Develop → Sandbox Evaluation → Grand Finale, with the top 6 teams demonstrating live.

## Who the challenge is designed for

| Participant group | Official portal wording | Implication for our team |
| --- | --- | --- |
| Students | Undergrad/postgrad teams from recognized Indian institutes | Keep the solution ambitious but demonstrate a runnable student-team MVP. |
| Researchers | Faculty, PhD scholars and independent R&D groups | Use measurable experiments, latency metrics and explainable evaluation. |
| DPIIT startups | Registered early-stage technology startups | Show productization, deployment readiness and supportability. |
| Industry / companies | Professionals, engineers, enterprises, system integrators | Emphasize architecture, interoperability, security and scale. |

Important Competition rules, official problem statements, submission format and any portal notices should be treated as the source of truth. This plan is an execution blueprint and should be checked against the latest official portal before submission.

# Step 2 — Select the Problem / Solution Track

Recommended primary focus: unified CCTV integration + multi-camera video intelligence + vehicle/person/event search + real-time alerting. This focus covers a large portion of the official capability surface while allowing one coherent demo story.

| Candidate focus | Value | Complexity | Recommendation |
| --- | --- | --- | --- |
| CCTV feed integration | Foundational; proves interoperability | Medium | MUST |
| Vehicle detection + ANPR | Strong police use case; easy to demonstrate | Medium | MUST |
| Cross-camera vehicle tracking | Differentiating investigation capability | High | MUST |
| Person detection / re-ID | Useful but privacy-sensitive | High | ADVANCED |
| Event / behavior analytics | Demonstrates intelligence beyond objects | High | HIGH VALUE |
| Cybersecurity + audit | Critical for Government deployment | Medium | MUST |
| Natural-language search | Strong UX differentiator | Medium/High | DIFFERENTIATOR |

## Our problem statement in one sentence

How can Gujarat Police turn fragmented, heterogeneous Government CCTV feeds into a unified, scalable, searchable and real-time intelligence system that helps officers detect, track, correlate and investigate persons, vehicles and events faster?

# Step 3 — Freeze the SENTINEL AI Product Concept

## Product definition

SENTINEL AI is a modular command-and-investigation platform. It does not replace existing cameras or VMS platforms. Instead, it creates an intelligence layer above them: ingest, normalize, analyze, correlate, search, alert and preserve evidence.

## Primary user journeys

| Journey | Trigger | System action | Officer outcome |
| --- | --- | --- | --- |
| Live monitoring | Alert or operator opens camera | Streams video + detections + health status | Sees what matters immediately |
| Vehicle investigation | Plate or vehicle selected | Searches plate, time, camera and trajectory metadata | Gets route + sightings |
| Person investigation | Reference image / watchlist item | Searches permitted person embeddings and camera sightings | Gets ranked candidate sightings |
| Incident response | Risk rule triggered | Creates incident, attaches evidence, pushes alert | Can acknowledge / dispatch / investigate |
| Forensics | Past event searched | Returns timeline, clips and linked cameras | Builds case-ready evidence trail |

## Differentiators

Cross-camera correlation: connect the same vehicle/person across multiple cameras and timestamps.

Event-centric intelligence: group raw detections into incidents instead of flooding operators with detections.

Explainable alerts: show why an alert fired, what cameras contributed, and what evidence supports it.

Operational scale: design for heterogeneous feeds and horizontal expansion toward the stated statewide scale.

Investigation-first UX: search by plate, camera, time, location, person reference or natural language.

Security-by-design: role-based access, audit logs, retention controls and strict handling of sensitive analytics.

North-star metric Reduce the time from “something happened” to “an officer can see, verify and act on the relevant cross-camera evidence.”

# Step 4 — System Architecture

80,000+ CCTV SOURCES ¦ v [ CAMERA / VMS ADAPTERS ] RTSP ¦ ONVIF ¦ VMS ¦ v [ VIDEO NORMALIZATION ] decode ¦ sample ¦ ROI ¦ health ¦ +--------------------+--------------------+ ¦ ¦ ¦ v v v PERSON AI VEHICLE AI EVENT AI detection/tracking plate/OCR/tracking rules/behavior ¦ ¦ ¦ +--------------------+--------------------+ v [ EVENT / RISK ENGINE ] ¦ +------------------+------------------+ ¦ ¦ ¦ v v v SEARCH INDEX ALERT BUS EVIDENCE STORE ¦ ¦ ¦ +------------------+------------------+ v [ POLICE COMMAND UI ] map ¦ live ¦ search ¦ incident ¦ v [ AUDIT LOG ]

## Architecture principles

API-first microservice boundaries, but keep the MVP deployable as a small number of containers.

Separate video transport from AI metadata so downstream systems are not forced to process every full frame.

Use event metadata as the primary search substrate; retain full video according to authorized retention policy.

Use queues/message buses for decoupling and backpressure, especially when many cameras spike simultaneously.

Prefer GPU inference where available, with graceful CPU fallback for demos and development.

Ensure every alert and investigation result can be traced to source camera, timestamp and model/rule version.

# Step 5 — Technology Stack

| Layer | Recommended stack | Purpose |
| --- | --- | --- |
| Frontend | Next.js / React + Tailwind CSS | Command dashboard, investigation views, maps, responsive operator UX |
| Backend | Python + FastAPI | APIs, orchestration, auth, search, incidents |
| Streaming | RTSP + FFmpeg/GStreamer; WebRTC where useful | Camera connectivity and browser playback |
| Detection | YOLO-family detector + ONNX Runtime/TensorRT | Person/vehicle/object detection |
| Tracking | ByteTrack or BoT-SORT | Within-camera object tracking |
| ANPR | Plate detector + OCR pipeline | Number plate extraction and OCR |
| Re-ID | Person/vehicle embedding model | Cross-camera identity similarity, subject to authorization |
| Data | PostgreSQL + Redis | Operational state, metadata, caching |
| Search | OpenSearch / Elasticsearch | Fast multi-dimensional video metadata search |
| Vector search | pgvector or dedicated vector DB | Similarity search for permitted embeddings |
| Event bus | Kafka or Redis Streams for MVP | Decouple AI events from alerts/search |
| Storage | S3-compatible object storage | Evidence clips, snapshots, artifacts |
| Deployment | Docker; Kubernetes-ready | Portable local demo and scalable production path |
| Observability | Prometheus + Grafana + structured logs | Latency, throughput, camera health, inference health |

## MVP engineering rule

Do not over-microservice the hackathon build. A practical first implementation is 5–7 deployable services: gateway/auth, camera/stream manager, AI worker, event/risk service, search service, evidence service and frontend. Split further only when scale or reliability requires it.

# Step 6 — UI/UX Design

## Command Center screen

+--------------------------------------------------------------+ ¦ SENTINEL AI CAMERA 1,248 ALERTS 12 ¦ +-------------+--------------------------------+--------------+ ¦ LIVE / MAP ¦ ¦ ALERT FEED ¦ ¦ CAMERAS ¦ STATE / CITY MAP ¦ ¦ ¦ SEARCH ¦ [ camera clusters ] ¦ HIGH 03 ¦ ¦ INCIDENTS ¦ [ routes / alerts ] ¦ MED 05 ¦ ¦ WATCHLISTS ¦ ¦ LOW 04 ¦ +-------------+--------------------------------+--------------+ ¦ SELECT ALERT -> VIDEO -> TIMELINE -> RELATED CAMERAS ¦ +--------------------------------------------------------------+

## Minimum screens

Dashboard / command center

Camera explorer + live viewer

Incident detail + evidence timeline

Vehicle search + trajectory view

Person search + ranked sightings (where authorized)

Advanced search / natural-language search

Camera health / integration monitor

Admin, roles, audit and retention controls

## Design principles

Alert first: an operator should understand urgency in under five seconds.

Every AI result shows confidence and source context; avoid “black-box” presentation.

Use maps only where geography changes the decision; avoid decorative map clutter.

Keep “acknowledge”, “investigate”, “dispatch” and “export evidence” as explicit actions.

Every sensitive workflow should expose who accessed the data and when.

# Step 7 — Build the MVP

## MVP scope: MUST HAVE

| Module | MVP behavior | Demo evidence |
| --- | --- | --- |
| CCTV ingestion | Connect to test RTSP/video files; camera health shown | Multiple camera tiles running |
| Person/vehicle detection | Bounding boxes + class + timestamp | Live detections in viewer |
| Tracking | Track IDs and trajectory within camera | Object path overlay |
| ANPR | Read number plate and store metadata | Plate search returns sightings |
| Cross-camera vehicle tracking | Correlate plate + visual features across cameras | C-014 → C-019 → C-027 route |
| Alert engine | Rule-based incident creation + severity | High priority alert with evidence |
| Search | Filter by camera/time/plate/event | Search results with thumbnails/timeline |
| Incident timeline | Group evidence into an incident | One-click investigation view |
| Audit | Record access and actions | Audit trail visible in admin view |

## Development order

Create reproducible local environment with Docker and sample video inputs.

Implement camera registry and stream ingestion.

Implement detection worker and metadata schema.

Implement tracker and object trajectory events.

Implement ANPR pipeline and plate normalization.

Implement PostgreSQL schema, event bus and search index.

Implement incident/risk rules and alert notifications.

Build dashboard and investigation views.

Add cross-camera correlation and evidence timeline.

Add logging, metrics, auth, audit and failure recovery.

Rehearse with the same dataset workflow used in evaluation.

# Step 8 — AI Pipeline and Video Analytics

## Reference pipeline

Frame ¦ v ROI / resize / quality gate ¦ v Object detection ¦ +----> Person tracker ----> person metadata ¦ +----> Vehicle tracker ---> vehicle metadata ¦ ¦ ¦ +--> plate crop --> OCR --> plate text ¦ +----> Event rules ----------> event metadata ¦ v Correlation engine ¦ v Incident / alert

## Metrics to capture

| Metric | Why it matters | Target for internal demo |
| --- | --- | --- |
| Detection precision/recall | Shows reliability of core AI | Report on a labeled sample; do not invent accuracy |
| ANPR exact-match rate | Shows plate recognition quality | Measure separately by day/night/angle |
| End-to-end alert latency | Operational usefulness | Aim for near-real-time; measure p50/p95 |
| Camera ingest uptime | Integration robustness | Show retry/reconnect behavior |
| Cross-camera correlation quality | Investigation usefulness | Report precision/false-link rate |
| Search latency | Operator experience | Measure typical query and worst case |
| GPU/CPU utilization | Scale planning | Track under multi-camera load |

AI honesty rule Use measured results in the final pitch. Do not claim 99% accuracy, “real-time” performance or statewide capacity unless the team has actually tested and documented it.

# Step 9 — Integration, Security, Privacy and Hardening

## Integration checklist

RTSP/ONVIF or supported VMS adapter tested with more than one camera source.

Reconnect after stream drop; show camera health state.

Normalize timestamps and camera identifiers.

Handle variable FPS, resolution and frame corruption without crashing the pipeline.

Persist only required metadata and evidence artifacts according to the authorized test environment.

Keep all AI outputs versioned: model version, rule version and processing time.

## Security controls

| Control | Implementation for MVP | Production direction |
| --- | --- | --- |
| Authentication | JWT/session authentication | Government identity/SSO integration |
| Authorization | Role-based permissions | Fine-grained policy engine |
| Audit | Immutable event log for access/actions | Central audit/SIEM integration |
| Secrets | Environment/secret manager, never hardcoded | Vault/KMS/HSM-backed secrets |
| Network | Service allow-list and encrypted transport | Zero-trust segmentation |
| Evidence | Access-controlled object storage | WORM/retention policy where required |
| Model governance | Model/rule version in every event | Model registry + change approval |

## Privacy and responsible AI controls

Use face/person matching only where explicitly authorized by the challenge environment and applicable policy.

Present matches as candidate matches requiring human verification, not as automatic identity facts.

Apply minimum-necessary access, retention and export controls.

Keep human review in the loop for consequential alerts.

Provide a clear evidence trail explaining source camera, time, confidence and model/rule that produced a result.

# Step 10 — Build the Winning Demo Scenario

## Recommended 6-minute demo story

| Time | Scene | What judges should see |
| --- | --- | --- |
| 0:00-0:30 | Problem | Fragmented cameras + different feeds + operator overload |
| 0:30-1:15 | Unified view | Multiple cameras connected into SENTINEL AI |
| 1:15-2:15 | Detection | Vehicle/person detection + plate OCR |
| 2:15-3:15 | Correlation | Same vehicle found across multiple cameras |
| 3:15-4:15 | Alert | Watchlist/risk rule creates incident with evidence |
| 4:15-5:15 | Investigation | Search by plate/time → route → timeline → clips |
| 5:15-6:00 | Scale/security | Explain architecture, health monitoring and controls |

## Demo scenario script

Scenario: A vehicle of interest enters Camera C-014. 1. Vehicle detected and plate read. 2. Plate normalized and checked against an authorized watchlist. 3. Alert created because the plate matches. 4. Correlation engine searches subsequent cameras. 5. Camera C-019 and C-027 return matching sightings. 6. Timeline displays timestamps, route and evidence snapshots. 7. Operator acknowledges and opens the incident. 8. System exports an evidence package with audit metadata. 9. Judge asks: “What happens when the camera drops?” 10. Show reconnect, queueing and camera-health dashboard.

Judge takeaway The impressive part is not that an AI model can detect a car. It is that the platform can integrate, correlate, search, explain and operationalize evidence across multiple cameras.

# Step 11 — Submission Package

## Recommended submission assets

| Asset | Purpose | Content |
| --- | --- | --- |
| 1-page abstract | Fast screening | Problem, solution, novelty, impact, architecture, measurable proof |
| Architecture diagram | Technical credibility | Ingestion → AI → correlation → search → alerts → UI |
| MVP/demo video | Proof | End-to-end scenario, no dead time |
| Technical document | Engineering depth | Stack, APIs, schemas, deployment, security, tests |
| ReadMe / runbook | Reproducibility | How to run, datasets, environment variables, ports |
| Metrics sheet | Evidence | Latency, throughput, accuracy, resource usage |
| Pitch deck | Finale preparation | 8–10 slides focused on impact and proof |
| Risk register | Maturity | Known limitations and mitigation plan |

## One-page abstract structure

Problem: Government CCTV is heterogeneous and difficult to search/correlate at scale.

Solution: SENTINEL AI unifies feeds and turns video into structured, searchable intelligence.

Core capabilities: feed integration, detection, ANPR, tracking, cross-camera correlation, alerts, investigation.

Innovation: incident-centric intelligence, cross-camera correlation, explainable alerts and investigation-first UX.

Architecture: edge/ingest + AI workers + event bus + search + evidence store + command UI.

Proof: measured results from the official test environment or clearly labeled local evaluation.

Scalability: architecture path toward 80,000+ cameras without claiming untested statewide performance.

Security/privacy: RBAC, audit, retention and human verification controls.

## Submission quality gate

No broken links or missing assets.

All screenshots show the current build.

Every technical claim is backed by code, tests or measured evidence.

Demo can be run without internet unless the competition environment requires it.

A fresh machine can reproduce the demo from the runbook.

All credentials, secrets and private data are removed from repositories and documents.

# Step 12 — Pitch, Rehearsal and Finale Readiness

## Recommended pitch deck

| Slide | Title | Message |
| --- | --- | --- |
| 1 | Protect What Matters | One-line mission + product |
| 2 | The problem | Fragmented CCTV + slow investigation |
| 3 | SENTINEL AI | Unified intelligence layer |
| 4 | How it works | Architecture from camera to incident |
| 5 | Live proof | Detection → ANPR → correlation → alert |
| 6 | Investigation | Search, trajectory, timeline, evidence |
| 7 | Production readiness | Scale, health, security, audit |
| 8 | Measured results | Only verified metrics |
| 9 | Deployment roadmap | Pilot → districts → statewide scale |
| 10 | Closing | Why Gujarat Police should deploy it |

## Questions to rehearse

How does the system integrate cameras from different vendors/VMS platforms?

What happens when a camera feed is unavailable or unstable?

How are false alerts controlled?

How do you correlate the same vehicle across cameras?

What is the measured end-to-end latency?

How does the system scale beyond the demo environment?

How are evidence and sensitive analytics protected?

How do you prevent an AI match from being treated as a fact without human verification?

What part of the system is original IP versus open-source?

What would you deploy in the first 90 days after the hackathon?

Finale mindset The judges should be able to move from “this is technically interesting” to “this is operationally useful, measurable, governable and deployable.”

# Execution Schedule — 27 August to 7 September 2026

Because the official portal lists 07 September 2026 as the registration/submission deadline and 10–11 September 2026 as the event, the project should be executed as a compressed delivery sprint with a submission buffer.

| Date | Focus | Must finish by end of day |
| --- | --- | --- |
| 27 Aug | Challenge + scope | Official requirements captured; problem focus frozen; team roles assigned |
| 28 Aug | Architecture + environment | Repo, Docker, database, stream input and baseline AI run |
| 29 Aug | CCTV + detection | Multi-camera ingestion + person/vehicle detection |
| 30 Aug | Tracking + ANPR | Tracking and plate pipeline working; metadata schema stable |
| 31 Aug | Search + correlation | Plate search + cross-camera vehicle trajectory working |
| 01 Sep | Alerts + incidents | Risk rules, alert UI, incident timeline |
| 02 Sep | Dashboard | Command center + camera explorer + investigation screens |
| 03 Sep | Security + resilience | RBAC, audit, reconnect, failure handling, logs, metrics |
| 04 Sep | Official dataset integration | Run end-to-end against allowed competition resources |
| 05 Sep | Demo + metrics | Freeze demo flow; collect measurements; record backup demo |
| 06 Sep | Submission polish | Abstract, architecture, technical doc, README, pitch deck, video |
| 07 Sep | FINAL SUBMISSION | Upload early; verify confirmation; freeze code and assets |

Buffer rule Do not target midnight on 07 September. Treat 06 September as the practical content freeze and 07 September as submission + verification only.

# Team Structure and Ownership

| Role | Primary responsibilities | Backup responsibility |
| --- | --- | --- |
| Team lead / product | Scope, judge narrative, priorities, integration | Demo operator |
| AI / CV engineer | Detection, tracking, ANPR, evaluation | Inference optimization |
| Backend / data engineer | APIs, database, events, search, evidence | Deployment |
| Frontend engineer | Dashboard, investigation UX, maps | Demo polish |
| DevOps / security | Docker, observability, RBAC, audit, resilience | Backend |
| Documentation / pitch | Abstract, deck, demo script, runbook | Testing / QA |

## Daily stand-up format

1) What worked yesterday? 2) What is blocked? 3) What will be demoable today? 4) What can be cut without hurting the judging story?

# Technical Blueprint — Data Model and Core APIs

## Core entities

| Entity | Key fields |
| --- | --- |
| Camera | camera_id, name, source_type, stream_uri_ref, department, location, status, last_seen |
| Detection | detection_id, camera_id, timestamp, class, bbox, confidence, track_id, model_version |
| Vehicle | vehicle_id, plate_text, plate_confidence, appearance_embedding_ref, first_seen, last_seen |
| Sighting | sighting_id, entity_id, camera_id, timestamp, evidence_ref, confidence |
| Event | event_id, type, severity, camera_id, timestamp, rule_version, evidence_refs |
| Incident | incident_id, status, severity, created_at, related_events, assigned_to, actions |
| AuditEvent | actor, action, object_type, object_id, timestamp, result, correlation_id |

## Core API surface

GET /cameras GET /cameras/{camera_id}/stream GET /cameras/{camera_id}/health GET /search/vehicles?plate=&from=&to=&camera= GET /search/persons?reference_id=&from=&to= GET /incidents GET /incidents/{incident_id} POST /incidents/{incident_id}/acknowledge POST /incidents/{incident_id}/assign GET /incidents/{incident_id}/timeline GET /evidence/{evidence_id} GET /audit?object_id=&actor=&from=&to=

Implementation tip Keep the API stable early. The UI should consume API contracts rather than reading databases directly. This makes it easier to swap AI or storage components without rewriting the dashboard.

# Testing and Acceptance Plan

| Test area | Test | Pass criterion |
| --- | --- | --- |
| Camera integration | Feed starts/stops/reconnects | State changes correctly; no service crash |
| Detection | Known test clips | Expected classes detected within labeled tolerance |
| Tracking | Multiple moving objects | Track IDs remain stable enough for investigation |
| ANPR | Plates under varied angles | Measured exact-match / character accuracy reported |
| Cross-camera | Known vehicle route | Expected sequence recovered; false matches measured |
| Alerts | Known trigger conditions | Incident generated once with evidence |
| Search | Plate/time/camera query | Results relevant and returned within measured target |
| Security | Unauthorized role actions | Blocked and audited |
| Load | Multiple concurrent feeds | No unacceptable queue growth or memory leak |
| Recovery | Kill/restart service | State recovers; pipeline continues within defined window |

# Risk Register

| Risk | Impact | Mitigation | Owner |
| --- | --- | --- | --- |
| Official data access changes | High | Keep replayable local fixtures and configurable adapters | Backend |
| ANPR accuracy insufficient | High | Add plate quality gate, normalization and human verification | AI |
| Cross-camera false matches | High | Combine plate + time + camera topology + appearance features; show confidence | AI |
| GPU unavailable | Medium | ONNX/CPU fallback; lower resolution/FPS for demo | DevOps |
| Stream instability | High | Reconnect, buffering, health state and queue backpressure | Backend |
| Over-scoped feature list | High | Protect MUST-HAVE scope; cut advanced features first | Team lead |
| Demo failure | High | Record backup demo; keep local replay mode | All |
| Privacy/security question | High | RBAC, audit, retention and human-review story ready | Security |
| Unmeasured claims | High | Use metrics notebook and label every estimate clearly | Documentation |
| Submission portal issue | High | Upload 24 hours early; retain local copies/screenshots | Team lead |

# Definition of Done

At least three camera sources can be replayed or connected without restarting the application.

Person and vehicle detection, tracking and ANPR work in one continuous pipeline.

A vehicle can be searched and shown across multiple cameras.

An event can create an incident with evidence and audit metadata.

The command dashboard communicates camera health and active alerts.

All core APIs have a runnable local environment.

Latency, search performance and AI quality have been measured on a documented test set.

The full demo has a backup recording and a local replay path.

The submission package is complete before the deadline day.

# Sources and Verification Notes

This document combines the current official challenge facts with a proposed solution architecture and execution plan. Official facts should be rechecked immediately before submission because challenge portals can change.

## Official source

Gujarat Police Innovation Hackathon 2026 — official portal: https://sentinel.gujarat.gov.in/

Verified from the portal on 27 August 2026: submission deadline 07 September 2026; event 10–11 September 2026; prize pool ₹51 lakh; 30+ Government cameras; 12 hours per camera; five departments; top 6 finale teams; stated statewide scale of 80,000+ cameras.

## Supporting news coverage used for context

The New Indian Express (17 August 2026) reported the two-stage structure, live CCTV testing, ANPR, vehicle tracking, watchlist matching and cross-camera search. The Indian Express (18 August 2026) discussed the 80,000+ camera integration goal and interoperability challenge.

## Important distinction

The official portal currently lists ₹51 lakh, while some 17–18 August 2026 news reports still cite the earlier ₹37 lakh figure. For planning, this document uses the latest official portal figure: ₹51 lakh.

Final instruction Before submitting, open the official portal and verify the final problem statement, eligibility, team rules, dataset access, submission fields, prize breakdown and any late announcements. Treat the portal as authoritative.

# Appendix A — Final Pre-Submission Checklist

☐ Official registration completed and confirmation saved

☐ Correct participant category selected

☐ Problem statement / track matches the implemented solution

☐ Abstract is within requested format and length

☐ Architecture diagram exported in requested format

☐ Demo video plays from start to end

☐ Live demo has a local fallback

☐ All AI metrics are measured and traceable

☐ All code runs from the README

☐ No secrets in repository or recordings

☐ Security and privacy controls are documented

☐ Cross-camera scenario is demonstrable

☐ ANPR failure cases are explainable

☐ Camera disconnect / reconnect is demonstrable

☐ Pitch deck is aligned with the actual build

☐ Team members know their speaking roles

☐ Final submission uploaded before deadline with screenshot/confirmation saved

# 3. Detailed Product, UI/UX & Implementation Specification

The complete SENTINEL VISION master UI/UX and implementation specification supplied for this project is incorporated below. It defines the full site map, global shell, controls, fields, buttons, workflows, alerts, investigations, evidence, maps, analytics, administration and implementation requirements.

# SENTINEL VISION

## AI-Powered Unified Video Intelligence & Smart Policing Platform

### Gujarat Police Innovation Challenge 2026 — Product, UI/UX & Implementation Specification

Document purpose: Master specification for designing and building the SENTINEL VISION web application for the Gujarat Police Innovation Challenge 2026.

---

## 1. Executive Product Definition

SENTINEL VISION is a secure, AI-powered video intelligence platform designed to unify heterogeneous CCTV systems, analyze live and recorded video, correlate people/vehicles/events across cameras, generate explainable real-time alerts, and support investigation and evidence workflows.

### Core product promise

Connect → See → Understand → Correlate → Alert → Investigate → Act

The platform should feel like a real police control-room product rather than a collection of disconnected AI demos.

### Recommended product tagline

AI-Powered Unified Video Intelligence for Smart Policing

### Product modules

| Module | Purpose |
| --- | --- |
| SENTINEL CONNECT | CCTV/VMS integration and stream normalization |
| SENTINEL VISION | Person, vehicle, object and event analytics |
| SENTINEL PLATE | ANPR and vehicle intelligence |
| SENTINEL TRACK | Cross-camera tracking and trajectory analysis |
| SENTINEL SEARCH | Search across people, vehicles, plates, cameras and events |
| SENTINEL ALERT | Real-time, explainable alerts |
| SENTINEL INVESTIGATE | Incident and investigation workspace |
| SENTINEL EVIDENCE | Evidence collection, timeline and export |
| SENTINEL COMMAND | Control-room dashboard and live situation awareness |

---

# 2. Current Competition Context

The official Gujarat Police Innovation Challenge 2026 portal currently states:

Registration and submission closes 7 September 2026

Event dates are 10–11 September 2026

Results are scheduled for 11 September 2026

Current total prize pool is ₹51,00,000

The challenge is intended for real-world deployment rather than a purely simulated proof of concept

The official environment includes 30+ Government CCTV cameras, 12 hours of footage per camera, and feeds spanning five departments

The long-term target described by the official portal is a secure, intelligent CCTV network across Gujarat at 80,000+ camera scale

The challenge explicitly highlights feed integration, AI analytics, vehicle tracking, video intelligence, object/face detection, cybersecurity, scalable architecture and live monitoring

### Official source

https://sentinel.gujarat.gov.in/

Treat the official portal as the authoritative source for any future change to dates, rules, eligibility, resources or prize details.

---

# 3. Winning Product Strategy

## Do not build a feature collection

Avoid a demo that simply shows:

object detection

OCR

face matching

a map

a dashboard

Instead, demonstrate one complete policing workflow:

CCTV Feed
   ↓
Detection
   ↓
ANPR / Identity Signal
   ↓
Cross-Camera Tracking
   ↓
Correlation
   ↓
Explainable Alert
   ↓
Officer Review
   ↓
Incident
   ↓
Investigation
   ↓
Evidence Package

## Primary differentiator

### Cross-Camera Intelligence

The platform should answer:

“Where did this vehicle/person appear, when, and what happened around those sightings?”

Example:

18:42:10  Camera C-014  Vehicle detected
18:42:11  ANPR          GJ05AB1234
18:42:14  Watchlist     Potential match
18:45:07  Camera C-019  Same vehicle
18:52:44  Camera C-027  Same vehicle
19:01:23  Camera C-031  Same vehicle

The UI should then show the route, timestamps, camera evidence and associated alerts.

---

# 4. Product Principles

Incident-centric, not camera-centric

Cameras are data sources. Incidents are the operational unit.

Human-in-the-loop

AI provides evidence and confidence; authorized officers review and act.

Explainable alerts

Every important alert should show why it fired.

Search-first workflow

Officers should be able to search a person, vehicle, plate, event or incident quickly.

Operational reliability before visual polish

Integration, stream recovery, AI stability and traceability matter more than flashy UI.

Security by design

Authentication, authorization, audit logs and controlled evidence access are core features.

Scale-aware architecture

The prototype should demonstrate how the same design can grow toward statewide deployment.

---

# 5. Complete Site Map

SENTINEL VISION
│
├── LOGIN & ACCESS
│   ├── Login
│   ├── Two-Factor Authentication
│   ├── Forgot Password
│   └── Access Denied
│
├── COMMAND CENTER
│   ├── Dashboard
│   ├── Live Situation
│   ├── Active Alerts
│   ├── Camera Network
│   ├── AI Activity
│   └── Critical Incidents
│
├── LIVE CAMERAS
│   ├── Camera Wall
│   ├── Single Camera
│   ├── Playback
│   ├── Multi-Camera View
│   └── Camera Map
│
├── AI VISION
│   ├── Person Detection
│   ├── Vehicle Detection
│   ├── Object Detection
│   ├── Crowd Detection
│   ├── Intrusion
│   ├── Loitering
│   ├── Abandoned Object
│   └── Unusual Activity
│
├── VEHICLE INTELLIGENCE
│   ├── ANPR
│   ├── Vehicle Search
│   ├── Vehicle Tracking
│   ├── Vehicle History
│   └── Vehicle Watchlist
│
├── PERSON INTELLIGENCE
│   ├── Person Search
│   ├── Re-Identification
│   ├── Appearance Search
│   ├── Person Trail
│   └── Person Watchlist
│
├── SEARCH
│   ├── Global Search
│   ├── Advanced Search
│   ├── Person Search
│   ├── Vehicle Search
│   ├── Plate Search
│   ├── Event Search
│   └── Camera Search
│
├── ALERTS
│   ├── All Alerts
│   ├── Critical
│   ├── High
│   ├── Medium
│   ├── Low
│   ├── Alert Detail
│   └── Alert Rules
│
├── INCIDENTS
│   ├── All Incidents
│   ├── Create Incident
│   ├── Incident Detail
│   ├── Timeline
│   ├── Related Evidence
│   └── Officer Actions
│
├── INVESTIGATION
│   ├── Investigation Dashboard
│   ├── Case Search
│   ├── Camera Trail
│   ├── Person Trail
│   ├── Vehicle Trail
│   ├── Event Correlation
│   └── Reports
│
├── EVIDENCE
│   ├── Evidence Library
│   ├── Video Clips
│   ├── Key Frames
│   ├── Snapshots
│   ├── Chain of Custody
│   └── Evidence Packages
│
├── MAP INTELLIGENCE
│   ├── Live Map
│   ├── Incident Map
│   ├── Vehicle Routes
│   ├── Person Routes
│   ├── Heatmap
│   └── Restricted Zones
│
├── ANALYTICS
│   ├── Security Overview
│   ├── Incident Analytics
│   ├── Vehicle Analytics
│   ├── Alert Analytics
│   ├── Camera Health
│   └── AI Performance
│
├── CAMERAS
│   ├── All Cameras
│   ├── Add Camera
│   ├── Camera Groups
│   ├── Configuration
│   ├── Health
│   └── Diagnostics
│
├── WATCHLISTS
│   ├── Persons
│   ├── Vehicles
│   ├── Plates
│   └── Match History
│
├── ADMINISTRATION
│   ├── Users
│   ├── Roles
│   ├── Permissions
│   ├── Departments
│   ├── AI Models
│   ├── AI Rules
│   ├── Integrations
│   ├── Audit Logs
│   └── System Health
│
└── PROFILE & HELP
    ├── Profile
    ├── Notifications
    ├── Preferences
    ├── Help
    └── System Information

---

# 6. Global Application Shell

Every authenticated screen uses a consistent structure.

┌──────────────────────────────────────────────────────────────────────────┐
│ SENTINEL VISION   [ Global Search................ ] 🔔 12  ● System  👤 │
├───────────────┬──────────────────────────────────────────────────────────┤
│ COMMAND       │                                                          │
│ LIVE CAMERAS  │                     PAGE CONTENT                          │
│ AI VISION     │                                                          │
│ SEARCH        │                                                          │
│ ALERTS        │                                                          │
│ INCIDENTS     │                                                          │
│ INVESTIGATE   │                                                          │
│ MAP           │                                                          │
│ EVIDENCE      │                                                          │
│ ANALYTICS     │                                                          │
│ CAMERAS       │                                                          │
│ WATCHLISTS    │                                                          │
│ ADMIN         │                                                          │
│ SETTINGS      │                                                          │
└───────────────┴──────────────────────────────────────────────────────────┘

### Global header

### Brand

SENTINEL VISION

### Global Search

Placeholder:

Search camera, person, vehicle, plate, incident, event...

Controls:

Search

Advanced Search

Clear

Optional Voice Search

### Right-side controls

Notifications

System Status

Help

User Profile

Logout

---

# 7. Login & Access

## Login page

### Inputs

Police ID / Username

Password

Department dropdown

### Buttons

LOGIN

Forgot Password?

Optional Use SSO

### Two-factor screen

Fields:

Six-digit OTP

Buttons:

VERIFY

RESEND OTP

### Error states

Incorrect credentials

Account locked

Session expired

Unauthorized device

---

# 8. Command Center

## Purpose

Provide immediate statewide or jurisdiction-level situation awareness.

### Header

COMMAND CENTER

Location selector

Date/time

System status

Refresh

Fullscreen

Export Snapshot

### KPI cards

### Cameras

80,000+
CAMERAS

78,421 Online
1,579 Offline

Button:

VIEW CAMERAS

### Alerts

124 ACTIVE ALERTS

12 Critical
34 High
78 Medium

Button:

VIEW ALERTS

### Incidents

36 OPEN INCIDENTS

8 New
28 In Progress

Button:

VIEW INCIDENTS

### AI Events

18,421 DETECTIONS

Today
+8.4%

Button:

VIEW ANALYTICS

---

# 9. Live Situation Map

### Filters

Department

District/location

Camera status

Alert level

Event type

Time range

### Map controls

Zoom in

Zoom out

Current location

Layers

Satellite

Traffic

Fullscreen

### Map entities

Cameras

Incidents

Alerts

Patrol units

Restricted zones

Vehicle routes

Person routes

### Camera marker popup

CAMERA C-014
Ahmedabad

● Online
1080p
24 FPS

[VIEW LIVE]
[DETAILS]
[ADD TO WALL]

---

# 10. Live Camera Monitoring

## Controls

Grid View

List View

Map View

Fullscreen

Auto Rotate

Layouts

### Search field

Search camera name / ID / location

### Filters

Department

Location

Status

Resolution

Camera type

AI enabled

### Camera card

┌──────────────────────────────┐
│ ● LIVE             C-014     │
│                              │
│          LIVE VIDEO          │
│                              │
│ Person      Vehicle          │
│                              │
├──────────────────────────────┤
│ Ahmedabad | 1080p | 24 FPS   │
│                              │
│ [VIEW] [FULLSCREEN] [MORE]   │
└──────────────────────────────┘

MORE:

Camera Details

Add to Wall

AI Configuration

Health

Playback

Disable Alerts

---

# 11. Single Camera View

## Video controls

Play/Pause

Volume

Fullscreen

Snapshot

Start Clip

Download Clip

Playback

Timeline

### AI overlay toggles

Persons

Vehicles

Plates

Objects

Track IDs

Zones

### Right intelligence panel

PERSONS    12
VEHICLES    8
PLATES      5
OBJECTS     3

Buttons:

OPEN ALERT

TRACK OBJECT

CREATE INCIDENT

ADD EVIDENCE

---

# 12. Camera Playback

### Inputs

Date picker

Start time

End time

Button:

LOAD FOOTAGE

### Timeline

18:00 ─── 18:15 ─── 18:30 ─── 18:45 ─── 19:00
                           ▲
                         EVENT

Event controls:

Play Event

Create Clip

Add to Case

Add Evidence

---

# 13. AI Vision

## Submodules

Person Detection

Vehicle Detection

Object Detection

Crowd Detection

Intrusion Detection

Loitering Detection

Abandoned Object Detection

Unusual Activity Detection

### Shared filters

Date

Time

Camera

Location

Confidence

Event type

---

# 14. Person Detection

### KPI cards

Persons detected today

Active tracks

Alerts

### Detection table

Columns:

Time

Camera

Track ID

Confidence

Status

Actions:

View

Track

Add to Investigation

---

# 15. Person Search

## Input area

SEARCH PERSON

[ + UPLOAD IMAGE ]

or

[ Drag & Drop Image ]

### Search parameters

Camera

Date

Time range

Location

Minimum confidence

Button:

SEARCH

### Result card

MATCH 01

Camera: C-023
Time: 18:47:03
Confidence: 91%

[VIEW FRAME]
[VIEW CAMERA]
[TRACK PERSON]
[ADD TO CASE]

### Important design rule

Person/identity matching must be presented as a review signal with confidence, not as an unquestionable conclusion.

---

# 16. Vehicle Intelligence

## Navigation

Vehicles

ANPR

Vehicle Search

Vehicle Tracking

Vehicle History

Watchlist

---

# 17. ANPR

### KPI

PLATES READ TODAY

### Search field

Enter registration number

Example:

GJ05AB1234

Buttons:

SEARCH

ADVANCED SEARCH

### Plate result

GJ05AB1234

Vehicle Type: SUV
Color: White
First Seen: 18:42
Last Seen: 19:13

Cameras:
C-014
C-019
C-027
C-031

Watchlist:
⚠ POTENTIAL MATCH

Buttons:

TRACK VEHICLE

VIEW HISTORY

VIEW SIGHTINGS

CREATE INCIDENT

ADD TO WATCHLIST

---

# 18. Cross-Camera Vehicle Tracking

## Header

VEHICLE TRACKING

Search/control:

[ GJ05AB1234 ] [TRACK]

### Timeline

18:42:10
C-014
Ahmedabad
        ↓
18:45:07
C-019
Ahmedabad
        ↓
18:52:44
C-027
Ahmedabad
        ↓
19:01:23
C-031
Ahmedabad

### Map

Connect sightings as a trajectory.

### Controls

Play Route

View Camera

Export Timeline

Create Incident

Add Evidence

---

# 19. Global Search

Global search should be available from every authenticated page.

### Main search field

Search video intelligence...

Suggested searches:

Find GJ05AB1234

Find this person across cameras

Show vehicles seen after 10 PM

Find unusual activity near Sector 5

### Search tabs

All

Persons

Vehicles

Plates

Cameras

Events

Incidents

Evidence

---

# 20. Advanced Search

### Inputs

Entity type

Camera

Date range

Time range

Location

Confidence

Event type

Department

Status

### Buttons

SEARCH

RESET

SAVE SEARCH

### Saved Search

Allow officers to save a complex search for repeat use.

---

# 21. Alert Center

### Summary

Critical

High

Medium

Low

### Filters

Priority

Status

Alert type

Camera

Department

Date

### Alert card

🔴 CRITICAL

Potential Watchlist Match

Vehicle: GJ05AB1234
Camera: C-014
Time: 18:42

Confidence: 93%

Why triggered?
✓ Watchlist signal
✓ Cross-camera movement
✓ Restricted-zone entry

[OPEN ALERT]

### Alert actions

Acknowledge

Escalate

Assign Officer

Create Incident

Add Evidence

Dismiss

---

# 22. Alert Detail

### Sections

Alert metadata

Video/image evidence

AI reasoning

Related camera sightings

Timeline

Recommended next action

### Actions

ACKNOWLEDGE

ESCALATE

ASSIGN OFFICER

CREATE INCIDENT

ADD EVIDENCE

DISMISS

---

# 23. Incident Management

## Incident table

Columns:

Incident ID

Type

Priority

Time

Officer

Status

Actions:

View

Assign

Close

### Create Incident form

Fields:

Incident title

Type

Priority

Location

Description

Related camera

Related person

Related vehicle

Related alert

Buttons:

CREATE INCIDENT

SAVE DRAFT

CANCEL

---

# 24. Incident Detail

### Header

INCIDENT #INC-1842
Potential Suspicious Vehicle

🔴 CRITICAL
● OPEN

### Tabs

Overview

Timeline

Cameras

Persons

Vehicles

Evidence

Notes

Actions

### Actions

Assign

Escalate

Change Status

Close Incident

---

# 25. Investigation Workspace

### Case header

INVESTIGATION

Case: CASE-2026-019

[+ ADD EVIDENCE]
[SEARCH]
[EXPORT REPORT]

### Tabs

Overview

Timeline

Map

Persons

Vehicles

Cameras

Evidence

### Core capability

Investigators should be able to correlate multiple AI observations into one human-reviewed case.

---

# 26. Investigation Timeline

Example:

18:42:10  Vehicle detected
18:42:11  ANPR: GJ05AB1234
18:42:14  Watchlist comparison
18:42:16  Potential match
18:45:07  Vehicle seen at C-019
18:52:44  Vehicle seen at C-027

Actions:

Play Event

Open Camera

Add Note

Add Evidence

---

# 27. Evidence Management

### Evidence types

Video

Screenshot

Key frame

Plate capture

AI detection

Timeline

Report

### Evidence table

Fields:

Evidence ID

Type

Source camera

Timestamp

Case

Uploaded by

Verification status

Actions:

View

Download

Add to Case

View Chain of Custody

---

# 28. Evidence Detail

Display:

Evidence ID

Source

Capture time

Case

Hash/integrity value where implemented

Uploaded by

Chain-of-custody status

Actions:

View

Download

Export

Add Note

View Audit Trail

---

# 29. Automatic Evidence Package

Primary button:

GENERATE EVIDENCE PACKAGE

Package can contain:

Incident summary

Camera timeline

Vehicle details

Person sightings

Key frames

Video references

AI observations

Officer actions

Audit history

Export options:

PDF

JSON

Authorized share/export workflow

---

# 30. Map Intelligence

### Tabs

Live Map

Incident Map

Vehicle Routes

Person Routes

Heatmap

Restricted Zones

### Controls

Search location

Measure

Draw zone

Clear

Fullscreen

---

# 31. Restricted Zone / Geofencing

### Create Zone

Fields:

Zone name

Zone type

Severity

Active/inactive

Schedule

Map tools:

Draw Polygon

Draw Line

Define Direction

Buttons:

SAVE ZONE

CLEAR

TEST RULE

---

# 32. Analytics

### KPI cards

Total AI events

Alerts

Incidents

ANPR reads

Camera availability

### Charts

Events by hour

Alerts by type

Incidents by area

Vehicle detections

Camera uptime

AI performance

### Filters

Date

Department

District

Camera

Event type

---

# 33. AI Performance

Display:

PERSON DETECTION      94.8%
VEHICLE DETECTION     96.2%
ANPR                  92.7%
TRACKING              91.4%
ALERT LATENCY          1.8 s

Also monitor:

False positives

False negatives

Processing FPS

GPU usage

CPU usage

Average latency

Model response time

Only publish metrics that are actually measured. Never invent accuracy numbers for a competition submission.

---

# 34. Camera Management

## Camera table

Columns:

Camera ID

Location

Department

Status

FPS

Resolution

Latency

AI status

Last seen

Actions

Buttons:

ADD CAMERA

IMPORT CAMERAS

EXPORT

---

# 35. Add Camera

### Fields

Camera name

Camera ID

RTSP URL

Protocol

Vendor

Resolution

Department

Location

AI features

AI toggles:

Person detection

Vehicle detection

ANPR

Event detection

Buttons:

TEST CONNECTION

SAVE CAMERA

CANCEL

---

# 36. Camera Health

Display:

Connection

FPS

Latency

Bitrate

Storage

AI processing

Last frame timestamp

Actions:

Restart Stream

Diagnostics

View Logs

---

# 37. Watchlists

Tabs:

Persons

Vehicles

Plates

Match History

### Add entry

Fields:

Watchlist type

Identifier/image

Reason

Priority

Valid from

Valid until

Buttons:

SAVE

CANCEL

### Important control

Sensitive watchlist and identity functions should use strict role permissions and audit logging.

---

# 38. AI Rule Engine

Example:

RULE:
Restricted Zone Vehicle Detection

WHEN:
Vehicle enters Zone A

AND:
Time = 22:00–05:00

THEN:
Generate Alert

Priority:
HIGH

Actions:

Create Rule

Edit

Disable

Delete

Test Rule

---

# 39. User & Role Management

## Roles

### Administrator

Full system administration.

### Control Room Operator

Live monitoring, alerts and operational actions.

### Investigator

Search, cases and evidence.

### Supervisor

Review, reporting and approval functions.

### Auditor

Audit-log and compliance visibility.

---

# 40. Audit Logs

### Table

Timestamp

User

Action

Resource

IP/device context where available

Result

Examples:

18:42:15
Officer21
Viewed Vehicle
GJ05AB1234
SUCCESS

Filters:

User

Action

Date

Resource

Button:

EXPORT LOG

---

# 41. System Administration

Sections:

System settings

Database

Storage

AI models

Integrations

Notifications

API

Security

Backup

Logs

---

# 42. Notifications

### Event preferences

Critical alerts

Watchlist matches

Camera offline

System errors

Low-priority events

### Delivery channels

In-app

Email

SMS where approved

Push

Control-room alert

---

# 43. System Status

CAMERA NETWORK       ● OPERATIONAL
AI ENGINE            ● OPERATIONAL
ANPR                 ● OPERATIONAL
SEARCH               ● OPERATIONAL
DATABASE             ● OPERATIONAL
MESSAGE BUS          ● OPERATIONAL
STORAGE              ● OPERATIONAL

Every subsystem should expose:

status

latency

last heartbeat

error count

---

# 44. Global UI Component Library

## Buttons

### Primary

SAVE

CREATE

SEARCH

ASSIGN

GENERATE

### Secondary

CANCEL

RESET

FILTER

EXPORT

### Destructive

DELETE

DISABLE

CLOSE INCIDENT

### Intelligence actions

TRACK

INVESTIGATE

VIEW TRAJECTORY

CREATE EVIDENCE

---

# 45. Form Components

Use consistent components for:

Text input

Search input

Dropdown

Multi-select

Date picker

Time picker

Date range

Slider

Toggle

Checkbox

File upload

Text area

Map selector

---

# 46. Required Empty, Loading and Error States

## No results

No matching events found.

Try changing the date, camera,
confidence or search terms.

[CLEAR FILTERS]

## Camera offline

Camera C-014 is currently offline.

Last frame: 18:42:21

[RETRY CONNECTION]

## AI unavailable

AI analytics temporarily unavailable.

Live stream remains available.

## Loading

Use skeleton states rather than blank panels.

## Network failure

Show:

Retry

Last known status

Time of last successful update

---

# 47. Security Requirements

Security should be part of the architecture, not a final presentation slide.

### Required controls

Secure authentication

Role-based access control

Least-privilege permissions

Session expiration

Audit logging

Evidence access logging

API authorization

Encrypted transport

Secure secrets handling

Controlled export

Sensitive action confirmation

Backup/recovery strategy

### Identity-sensitive operations

For person/face-related functions:

authorized access only

confidence displayed

human review required

clear audit trail

configurable retention/access controls

avoid presenting an AI match as absolute identity

---

# 48. Recommended Technical Architecture

CCTV NETWORK
                         │
                         ▼
                STREAM INGESTION
             RTSP / ONVIF / VMS / APIs
                         │
                         ▼
                VIDEO NORMALIZATION
              FFmpeg / GStreamer Layer
                         │
             ┌───────────┴───────────┐
             ▼                       ▼
        EDGE PROCESSING        CENTRAL PROCESSING
             │                       │
             └───────────┬───────────┘
                         ▼
                    AI PIPELINE
       ┌────────────┬────────────┬────────────┐
       ▼            ▼            ▼            ▼
    Detect       Track         ANPR         Events
       │            │            │            │
       └────────────┴────────────┴────────────┘
                         ▼
                  EVENT CORRELATION
                         │
                         ▼
                   ALERT ENGINE
                         │
                         ▼
                 SEARCH / INDEXING
                         │
          ┌──────────────┼──────────────┐
          ▼              ▼              ▼
      INCIDENTS       EVIDENCE       ANALYTICS
          │              │              │
          └──────────────┼──────────────┘
                         ▼
                 COMMAND DASHBOARD

---

# 49. Suggested Technology Stack

## Frontend

React / Next.js

TypeScript

Tailwind CSS

Component library with accessible controls

WebSocket for live updates

Map library such as Mapbox or Leaflet

Video.js / HLS.js where appropriate

## Backend

Python

FastAPI

REST APIs

WebSocket APIs

Authentication/authorization service

## AI

Potential components:

YOLO-family detector

ByteTrack or BoT-SORT

OCR/ANPR pipeline

Person re-identification

OpenCV

ONNX Runtime / TensorRT where appropriate

## Data

PostgreSQL

Redis

OpenSearch / Elasticsearch

Object storage

Vector search where required

## Streaming

RTSP

FFmpeg / GStreamer

WebRTC where appropriate

Kafka or equivalent event bus for scalable event processing

## Deployment

Docker

NVIDIA GPU

Kubernetes for larger deployments where justified

Choose only technologies that the team can reliably operate during the competition.

---

# 50. Edge + Central Scaling Strategy

Do not architect the system as one giant server receiving and decoding every camera independently.

Recommended model:

Camera
  ↓
Local/Edge Processing
  ↓
Metadata + selected video/events
  ↓
Central Intelligence Platform

Benefits:

Reduced bandwidth

Reduced central compute pressure

Lower event latency

Easier horizontal scaling

Better resilience

Prototype with a small number of streams but keep interfaces scale-aware.

---

# 51. Database Model

Recommended major entities:

User
Role
Department
Camera
CameraGroup
CameraHealth
VideoStream
Detection
Track
Person
Vehicle
Plate
WatchlistEntry
Alert
AlertRule
Incident
Investigation
Evidence
EvidencePackage
AuditLog
Notification
Zone

### Relationship concept

Camera
  ↓
Detection
  ↓
Track
  ↓
Person / Vehicle / Plate
  ↓
Alert
  ↓
Incident
  ↓
Investigation
  ↓
Evidence

---

# 52. API Structure

Suggested service groups:

/api/auth
/api/users
/api/cameras
/api/streams
/api/detections
/api/tracks
/api/persons
/api/vehicles
/api/plates
/api/watchlists
/api/search
/api/alerts
/api/incidents
/api/investigations
/api/evidence
/api/maps
/api/analytics
/api/system
/api/audit

Use a consistent API response envelope and error schema.

---

# 53. Core Event Schema

A common event object should carry:

{
  "event_id": "evt_123",
  "timestamp": "2026-08-27T18:42:10Z",
  "camera_id": "C-014",
  "event_type": "vehicle_detected",
  "track_id": "trk_9271",
  "entity_type": "vehicle",
  "confidence": 0.93,
  "location": {
    "lat": 0,
    "lng": 0
  },
  "attributes": {},
  "evidence_refs": []
}

The exact schema can evolve during implementation.

---

# 54. Core AI Pipeline

Frame
 ↓
Pre-processing
 ↓
Object Detection
 ↓
Object Tracking
 ↓
Attribute Extraction
 ↓
ANPR / OCR
 ↓
Cross-Camera Association
 ↓
Rule Evaluation
 ↓
Event Correlation
 ↓
Risk / Priority
 ↓
Alert
 ↓
Human Review

---

# 55. Explainable Alert Model

Every high-priority alert should include:

### What happened?

Vehicle entered restricted zone

### Where?

Camera C-014

### When?

18:42:10

### Why was it flagged?

Watchlist signal

Unusual movement

Restricted-zone entry

### Confidence

93%

### What should the officer do?

Review vehicle trajectory

This creates an explainable path from AI output to operational action.

---

# 56. Incident-Centric Data Flow

Many CCTV events
       ↓
Correlation Engine
       ↓
Potential Incident
       ↓
Officer Review
       ↓
Incident Record
       ↓
Evidence Collection
       ↓
Investigation
       ↓
Resolution

The system should prevent raw AI detections from overwhelming operators.

---

# 57. Camera Health Monitoring

For every camera record:

Online/offline/degraded

FPS

Resolution

Latency

Bitrate

Last frame

Stream uptime

AI processing status

Error count

### Alert examples

Camera offline

Feed frozen

FPS below threshold

Excessive latency

Authentication failure

Decoder error

---

# 58. Natural-Language Search

Optional high-impact feature.

Example query:

Find GJ05AB1234 after 18:00.

System resolves:

entity = vehicle
plate = GJ05AB1234
time >= 18:00

Another:

Show this person across cameras between 6 PM and 10 PM.

The UI should translate free text into explicit filters before executing the search.

---

# 59. Human-in-the-Loop Workflow

AI Detection
    ↓
Confidence
    ↓
Officer Review
    ├── Confirm
    ├── Reject
    └── Needs Review
            ↓
        Incident / Evidence

Never design critical actions as silent, irreversible AI automation.

---

# 60. Core Demo Scenario

The flagship demo should be:

## “Find and investigate a suspicious vehicle.”

### Step 1

Camera C-014 detects a vehicle.

### Step 2

ANPR reads:

GJ05AB1234

### Step 3

Watchlist comparison generates:

Potential match

### Step 4

Alert Center shows:

CRITICAL ALERT

### Step 5

Operator clicks:

TRACK VEHICLE

### Step 6

System finds:

C-014 → C-019 → C-027 → C-031

### Step 7

Map shows the trajectory.

### Step 8

Operator creates incident.

### Step 9

Evidence is attached automatically.

### Step 10

Operator clicks:

GENERATE EVIDENCE PACKAGE

### Step 11

System produces the investigation timeline and supporting evidence.

This should be the centerpiece of the judging demonstration.

---

# 61. MVP Scope

## MUST HAVE

Login

Command Center

Live Cameras

Single Camera View

CCTV stream integration

Person detection

Vehicle detection

ANPR

Object tracking

Cross-camera vehicle tracking

Search

Alerts

Incident management

Evidence

Camera health

## HIGH VALUE

Person re-identification

Watchlists

Natural-language search

Investigation workspace

Map trajectory

Explainable alerts

## POLISH / ADVANCED

Automated evidence package

Advanced analytics

AI performance dashboard

Full RBAC

Advanced audit

Edge processing

Multi-tenant/department support

---

# 62. What NOT to Build First

Avoid spending early days on:

marketing landing pages

complex 3D graphics

unnecessary animations

dozens of unrelated analytics charts

experimental AI models without a demo role

large administrative sections before the core workflow works

Priority is:

Reliable core workflow > extra features

---

# 63. Development Phases

## Phase 1 — Product Freeze

Lock:

problem statement

user personas

core workflow

MVP

architecture

UI wireframes

## Phase 2 — Platform Foundation

Build:

project structure

authentication

application shell

navigation

design system

camera model

backend APIs

## Phase 3 — CCTV + AI

Build:

stream ingestion

player

detection

tracking

ANPR

events

## Phase 4 — Intelligence

Build:

cross-camera tracking

search

alert engine

watchlists

incident workflow

## Phase 5 — Investigation

Build:

cases

timelines

map

evidence

export package

## Phase 6 — Operational Hardening

Build:

camera health

audit

RBAC

error states

retry mechanisms

performance monitoring

## Phase 7 — Demo & Submission

Complete:

test scenarios

metrics

screenshots

architecture documentation

pitch deck

submission materials

live demo rehearsal

---

# 64. Testing Plan

## Test 01 — Camera connection

Verify stream connects and reconnects.

## Test 02 — Person detection

Verify detection under different scene conditions.

## Test 03 — Vehicle detection

Verify multiple vehicle types.

## Test 04 — ANPR

Measure actual plate-read performance on the available dataset.

## Test 05 — Tracking

Measure track stability.

## Test 06 — Cross-camera

Verify identity/vehicle continuity where technically supported.

## Test 07 — Watchlist

Verify potential-match alert workflow.

## Test 08 — Restricted zone

Verify configured rule.

## Test 09 — Camera outage

Disconnect stream and verify recovery.

## Test 10 — Concurrent load

Simulate multiple feeds and events.

## Test 11 — Search latency

Measure actual time to retrieve relevant results.

## Test 12 — Evidence

Verify evidence is linked to the correct camera/event/case.

---

# 65. Metrics to Capture

Only publish measurements from actual tests.

Recommended metrics:

Detection precision/recall

ANPR accuracy

Tracking stability

Cross-camera matching performance

Alert latency

Search latency

Stream recovery time

Camera availability

False-alert rate

AI processing FPS

GPU utilization

CPU utilization

End-to-end incident creation time

A particularly strong product metric is:

Time required for an operator to find a relevant event

Compare manual workflow with SENTINEL VISION only when measured with a repeatable test.

---

# 66. Competition Demo Screen Order

Recommended presentation/demo sequence:

Login

Command Center

Live camera

Trigger or open a real alert

Show ANPR

Track vehicle across cameras

Show map route

Create incident

Open investigation

Add/view evidence

Generate evidence package

Show system architecture and scalability

Show measured performance

Avoid navigating randomly between modules.

---

# 67. Pitch Story

## Problem

Gujarat has a large and diverse CCTV ecosystem with different vendors, VMS platforms and infrastructure.

## Challenge

Cameras generate video, but police need connected intelligence, not isolated feeds.

## Solution

SENTINEL VISION unifies CCTV, AI analytics, cross-camera intelligence, alerts, search and investigation.

## Differentiator

The platform correlates events across cameras and converts detections into actionable, explainable incidents.

## Impact

Faster discovery, faster investigation, better operator awareness and a scalable foundation for statewide video intelligence.

---

# 68. Team Roles

Recommended roles:

### Product Lead

Owns scope, demo story and competition submission.

### AI / Computer Vision Engineer

Owns detection, tracking, ANPR and model evaluation.

### Backend Engineer

Owns APIs, event processing, databases and integrations.

### Frontend Engineer

Owns Command Center, search, live video and workflows.

### DevOps / Systems Engineer

Owns deployment, performance, streaming and reliability.

### UI/UX Designer

Owns design system, user flows and visual consistency.

One person may handle multiple roles on a small team.

---

# 69. Recommended Design Language

The interface should feel:

Government-grade

Modern

Operational

Information-dense

Calm

High-confidence

Accessible

Professional

Use visual emphasis for:

Critical alerts

System health

AI confidence

Active incidents

Live streams

Do not make every card colorful or animated.

---

# 70. Navigation Priority

Primary sidebar:

COMMAND CENTER
LIVE CAMERAS
AI VISION
SEARCH
ALERTS
INCIDENTS
INVESTIGATE
MAP
EVIDENCE
ANALYTICS

Secondary/admin area:

CAMERAS
WATCHLISTS
AI RULES
USERS
AUDIT
SYSTEM
SETTINGS

This keeps daily operator workflows separate from administration.

---

# 71. Keyboard & Operator Efficiency

High-value actions should support keyboard shortcuts where practical:

/ — Global Search

Esc — Close modal

F — Fullscreen

Space — Play/Pause

A — Acknowledge alert

I — Create/open incident

E — Add evidence

Only enable shortcuts that are implemented consistently and do not conflict with browser/system shortcuts.

---

# 72. Accessibility

Support:

Keyboard navigation

Visible focus states

High contrast option

Text labels in addition to color

Readable alert severity

Accessible form labels

Error messages next to fields

Screen-reader-friendly controls where feasible

Do not communicate critical status using color alone.

---

# 73. Performance Targets

Define targets before optimizing.

Examples to measure:

First dashboard render

Camera stream startup

Alert propagation

Search response

Camera reconnect

Incident creation

Evidence upload

Cross-camera query response

Use actual measured performance in the final submission.

---

# 74. Production-Readiness Checklist

### Platform

[ ] Authentication works

[ ] RBAC works

[ ] Sessions expire correctly

[ ] APIs are secured

[ ] Audit logs exist

### CCTV

[ ] Multiple streams work

[ ] Reconnection works

[ ] Camera health works

[ ] Playback works

### AI

[ ] Detection works

[ ] Tracking works

[ ] ANPR works

[ ] Confidence is visible

[ ] False-alert behaviour is understood

### Intelligence

[ ] Cross-camera search works

[ ] Vehicle tracking works

[ ] Alerts are explainable

[ ] Incidents can be created

### Investigation

[ ] Timeline works

[ ] Evidence is linked

[ ] Export works

[ ] Audit trail exists

### Demo

[ ] Demo scenario is deterministic

[ ] Backup dataset is ready

[ ] Backup video is ready

[ ] Network failure plan exists

[ ] Judges can understand the workflow quickly

---

# 75. Pre-Submission Checklist

[ ] Official rules rechecked

[ ] Eligibility rechecked

[ ] Required forms completed

[ ] Team details verified

[ ] Solution description finalized

[ ] Architecture diagram finalized

[ ] Technical stack documented

[ ] Screenshots prepared

[ ] Demo video prepared if required

[ ] Metrics validated

[ ] Security section completed

[ ] Deployment/scalability section completed

[ ] Source code/package prepared

[ ] Final build tested

[ ] Submission uploaded before deadline

[ ] Submission confirmation saved

---

# 76. Final Product Definition

The final SENTINEL VISION story should be:

80,000+ Potential Camera Ecosystem
             ↓
     Unified Integration
             ↓
        AI Detection
             ↓
    Track + Correlate
             ↓
      Search Anything
             ↓
     Explainable Alerts
             ↓
       Human Review
             ↓
        Incident
             ↓
      Investigation
             ↓
          Evidence
             ↓
       Action / Report

### Final positioning statement

SENTINEL VISION transforms a fragmented CCTV network into a unified video intelligence system for faster detection, cross-camera correlation, explainable alerts and evidence-driven policing.

---

# 77. Immediate Build Order

Start with these screens and capabilities in exactly this order:

01  Login
02  App Shell
03  Command Center
04  Live Camera Wall
05  Single Camera View
06  Stream Integration
07  Vehicle Detection
08  ANPR
09  Tracking
10  Cross-Camera Tracking
11  Global Search
12  Alert Center
13  Alert Detail
14  Incident Creation
15  Incident Detail
16  Investigation Timeline
17  Evidence
18  Map Route
19  Camera Health
20  RBAC / Audit

Then add:

21  Person Search
22  Watchlists
23  Natural-Language Search
24  Advanced Analytics
25  Automatic Evidence Package
26  AI Performance Dashboard

---

# 78. Final Recommendation

The strongest version of this project is not:

“An AI CCTV dashboard.”

It is:

“A unified operating layer for intelligent video policing.”

The product should consistently demonstrate five things:

What is happening?

Where is it happening?

Why did the AI flag it?

What evidence supports it?

What should the officer do next?

That is the product standard to use when deciding whether every new feature belongs in SENTINEL VISION.

---

## Official Competition Reference

Gujarat Police Innovation Challenge 2026

Official portal: https://sentinel.gujarat.gov.in/

Current official portal information used in this document:

Submission deadline: 7 September 2026

Event: 10–11 September 2026

Results: 11 September 2026

Prize pool: ₹51,00,000

Proving ground: 30+ cameras, 12 hours/camera, five departments

Stated statewide target: 80,000+ cameras

# 4. Detailed System Architecture, Technology Stack, Sitemap & Roadmap

The supplied system documentation is incorporated below to preserve the architecture, technology choices, API structure, data model, security requirements, development roadmap, demo strategy, risks and next steps.

# Gujarat Police Innovation Challenge 2026

## System Architecture, Technology Stack, Sitemap & Roadmap Documentation

Track: CCTV Integration & AI Video Analytics

Prepared for: Stage 1 — Open Innovation Challenge submission

---

## 1. Problem Recap

Gujarat Police wants a system that can:

Unify 80,000+ CCTVs across different vendors, VMS platforms, and network architectures into one surveillance layer

Run AI video analytics on live feeds, not recorded demo footage

Detect suspicious persons, vehicles, and unusual activity in real time and raise alerts

Support ANPR (automatic number plate recognition), vehicle tracking, watchlist matching, and cross-camera search

Work at city/state scale, not just a single-camera proof of concept

Your submission needs to show that you understand this is an integration and scale problem first, an AI-accuracy problem second. Judges have seen plenty of "YOLO on a webcam" demos — what will stand out is a system that can plug into heterogeneous camera infrastructure and stay usable at volume.

---

## 2. Solution Approach Summary

A layered platform:

Ingestion layer — normalizes feeds from different VMS/vendors into one standard stream format

Analytics layer — runs detection/recognition models on those normalized streams

Data & indexing layer — stores events, embeddings, and metadata so they're searchable

Application layer — APIs + a dashboard for operators to search, monitor, and act on alerts

Alerting layer — pushes real-time notifications when watchlist/anomaly matches occur

This mirrors how real VMS-agnostic platforms (Milestone XProtect, Genetec, BriefCam) are built, which is exactly the credibility signal a police technical panel will be looking for.

---

## 3. System Architecture

┌─────────────────────────────────────────┐
                         │              CAMERA LAYER                │
                         │  80,000+ CCTVs — mixed vendors, mixed    │
                         │  VMS (Milestone, Genetec, local NVRs)    │
                         └───────────────┬───────────────────────────┘
                                         │ RTSP / ONVIF / vendor SDK
                         ┌───────────────▼───────────────────────────┐
                         │           INGESTION & INTEGRATION         │
                         │  - Protocol adapters (ONVIF, RTSP, HLS)   │
                         │  - VMS connectors (SDK wrappers)          │
                         │  - Stream normalizer → common format      │
                         │  - Message broker (Kafka)                 │
                         └───────────────┬───────────────────────────┘
                                         │ normalized frames/streams
                         ┌───────────────▼───────────────────────────┐
                         │              AI ANALYTICS LAYER            │
                         │  - Object detection (person/vehicle)       │
                         │  - ANPR / OCR                              │
                         │  - Re-identification (cross-camera search) │
                         │  - Anomaly/behavior detection               │
                         │  - Watchlist face/vehicle matching          │
                         │  (Edge inference where possible, GPU pool   │
                         │   for the rest)                             │
                         └───────────────┬───────────────────────────┘
                                         │ events + embeddings + metadata
                         ┌───────────────▼───────────────────────────┐
                         │              DATA LAYER                    │
                         │  - Time-series/event store (events, alerts)│
                         │  - Vector DB (face/vehicle embeddings)      │
                         │  - Object storage (clips, snapshots)        │
                         │  - Relational DB (cameras, users, cases)    │
                         └───────────────┬───────────────────────────┘
                                         │ query/write APIs
                         ┌───────────────▼───────────────────────────┐
                         │         APPLICATION / API LAYER            │
                         │  - REST/GraphQL API gateway                │
                         │  - Auth & RBAC                              │
                         │  - Search service (cross-camera, ANPR)      │
                         │  - Alerting/notification service            │
                         └───────────────┬───────────────────────────┘
                                         │
                         ┌───────────────▼───────────────────────────┐
                         │        OPERATOR DASHBOARD (WEB APP)         │
                         │  Live monitoring, search, alerts, reports   │
                         └─────────────────────────────────────────────┘

Design principles to call out in your submission:

Vendor-agnostic ingestion: don't hard-code to one VMS — build an adapter interface so new camera sources can be onboarded without touching the analytics layer.

Edge-first where possible: running detection on edge devices (e.g., Jetson boxes) near camera clusters cuts bandwidth and central GPU load — important at 80,000-camera scale.

Event-driven, not polling: use a message broker so analytics, storage, and alerting layers scale independently.

Everything indexed for search: cross-camera search and watchlist matching only work if embeddings are stored in a vector index, not just raw video.

---

## 4. Technology Stack

| Layer | Recommended Tech | Why |
| --- | --- | --- |
| Camera protocols | ONVIF, RTSP, HLS, vendor SDKs (Hikvision, Dahua, Milestone) | Covers the realistic mix of hardware in a state-wide deployment |
| Stream ingestion | GStreamer / FFmpeg pipelines, WebRTC for low-latency preview | Industry standard for multi-format video handling |
| Message broker | Apache Kafka (or Redis Streams for smaller scale demo) | Decouples ingestion from analytics; handles bursty load |
| AI inference | YOLOv8/v9 (detection), DeepSORT/ByteTrack (tracking), ArcFace (face embeddings), PaddleOCR/EasyOCR (ANPR) | Proven, fast, well-documented — safe choices for a time-boxed hackathon |
| Model serving | NVIDIA Triton Inference Server or TensorRT | GPU-efficient serving, batches requests across cameras |
| Edge compute | NVIDIA Jetson Orin / Xavier | Standard for edge video AI in surveillance deployments |
| Vector search | Milvus, Qdrant, or FAISS | Needed for cross-camera re-identification and watchlist matching |
| Event/metadata store | PostgreSQL + TimescaleDB extension | Handles both relational data (cameras, users) and time-series events |
| Object storage | MinIO (S3-compatible) | Stores video clips/snapshots tied to alerts |
| Backend API | FastAPI (Python) or Node.js/NestJS | Fast to build, good async support for real-time features |
| Real-time push | WebSockets / MQTT | For live alert delivery to the dashboard |
| Frontend | React + TypeScript, Tailwind, Mapbox/Leaflet for camera map view | Standard, judge-friendly, fast to demo |
| Containerization | Docker + Kubernetes (or Docker Compose for demo scale) | Shows you've thought about deployment at scale |
| Auth | Keycloak or JWT-based custom auth with RBAC | Police systems need strict role separation (operator vs admin vs auditor) |
| Monitoring | Prometheus + Grafana | Shows operational maturity — good to mention even if not fully built |

For the hackathon demo specifically: you don't need Kafka + Kubernetes + Milvus fully production-hardened. Build a working slice (e.g., Docker Compose with 2–3 camera feeds, one detection model, Postgres, and a dashboard) and document how it scales to the full architecture above. Judges are evaluating the architecture's soundness as much as the live demo.

---

## 5. Data Flow (Event Lifecycle)

Camera stream → ingestion adapter normalizes to standard frame format

Frames pushed to message broker, tagged with camera ID, timestamp, location

Analytics workers consume stream → run detection/tracking/recognition

On a match (watchlist hit, anomaly, ANPR hit) → event written to DB + embedding written to vector index + clip saved to object storage

Alert service picks up event → pushes to dashboard via WebSocket + optionally SMS/app notification

Operator reviews alert on dashboard → can trigger cross-camera search from that event (find same person/vehicle on other cameras using the embedding)

---

## 6. Application Sitemap (Operator Dashboard)

/login
/dashboard                     → system overview: active cameras, live alert feed, KPIs
/live-monitoring
   /live-monitoring/map        → geographic view of camera network
   /live-monitoring/grid       → multi-camera live grid view
   /live-monitoring/:cameraId  → single camera live view + controls
/alerts
   /alerts/feed                → real-time alert stream
   /alerts/:alertId            → alert detail: clip, matched entity, camera, location, action log
/search
   /search/cross-camera        → search by uploaded image/plate → results across all cameras
   /search/anpr                → plate lookup, vehicle movement history
   /search/person               → face/appearance-based search
/watchlist
   /watchlist/persons          → manage person watchlist entries
   /watchlist/vehicles         → manage vehicle watchlist entries
/cameras
   /cameras/registry            → all onboarded cameras, vendor, status, health
   /cameras/onboarding           → add new camera/VMS connector
/reports
   /reports/incidents           → generated incident reports
   /reports/analytics            → heatmaps, trend charts, zone-wise activity
/users
   /users/roles                 → RBAC management (admin, operator, auditor)
   /users/audit-log              → who accessed/searched what, when
/settings
   /settings/integrations         → VMS/vendor connector configuration
   /settings/notifications         → alert routing rules

For the hackathon demo, prioritize building: Live Monitoring (grid), Alerts feed + detail, Cross-camera search, and a basic Camera registry. Those four screens tell the whole story judges want to see.

---

## 7. Core Data Model (Simplified)

| Entity | Key Fields |
| --- | --- |
| Camera | id, vendor, location (lat/lng), zone, VMS source, status, onboarded_at |
| Event | id, camera_id, type (detection/anpr/anomaly), timestamp, confidence, clip_url |
| Person | id, embedding_id, first_seen, watchlist_flag |
| Vehicle | id, plate_number, embedding_id, watchlist_flag |
| Alert | id, event_id, matched_entity_id, severity, status (new/ack/resolved), assigned_to |
| WatchlistEntry | id, entity_type, entity_id, reason, added_by, added_at |
| User | id, role, department, station, permissions |
| AuditLog | id, user_id, action, target, timestamp |

---

## 8. API Structure (Sample Endpoints)

POST   /api/cameras/onboard
GET    /api/cameras
GET    /api/cameras/:id/status

GET    /api/events?camera_id=&type=&from=&to=
GET    /api/alerts?status=new
POST   /api/alerts/:id/acknowledge

POST   /api/search/cross-camera      (body: image or embedding)
GET    /api/search/anpr?plate=

POST   /api/watchlist/persons
POST   /api/watchlist/vehicles

GET    /api/reports/incidents
GET    /api/reports/analytics?zone=&period=

---

## 9. Security, Privacy & Compliance

This is a policing system — reviewers will actively look for whether you've thought about this, not just the AI accuracy:

RBAC: strict separation between who can view raw feeds, who can search, who can manage watchlists, and who can audit access

Audit logging: every search and watchlist action logged with user, timestamp, and justification

Data retention policy: define how long raw footage vs. metadata vs. alert clips are retained

Encryption: TLS in transit, encryption at rest for stored clips and biometric embeddings

Access justification: for face/vehicle search, consider requiring a case/reason code before search is allowed — this is a real feature real deployed systems have and it signals maturity to judges

Reference alignment with India's Digital Personal Data Protection (DPDP) Act framework for handling biometric-adjacent data

---

## 10. Development Roadmap (Mapped to Competition Stages)

| Phase | Timeframe (relative) | Goal |
| --- | --- | --- |
| Phase 0 — Team & scoping | Week 1 | Finalize team roles, pick 1–2 problem statements from the official list, define demo scope |
| Phase 1 — Core pipeline (MVP) | Weeks 2–3 | Ingest 1–3 camera feeds (can be RTSP test streams), run detection model, store events in Postgres |
| Phase 2 — Analytics depth | Weeks 4–5 | Add ANPR, tracking/re-identification, watchlist matching, vector search |
| Phase 3 — Dashboard & alerting | Weeks 5–6 | Build live monitoring grid, alert feed, cross-camera search UI, real-time WebSocket push |
| Phase 4 — Stage 1 submission polish | Week 7 | Documentation, architecture diagrams, demo video/live run-through, scalability write-up |
| Phase 5 — If shortlisted: Finale prep | Post-selection | Harden system for live production feeds (this is the differentiator round) — stress-test ingestion, add failover, rehearse live demo on real/unfamiliar camera feeds |

Important: the announcement specifically says Stage 2 finalists work on live CCTV feeds in a production environment — not your own curated demo data. Build your pipeline to be genuinely feed-agnostic from day one rather than hard-coding assumptions about your test footage; that's the single biggest technical risk for teams that only build for their own demo.

---

## 11. Suggested Team Structure

| Role | Responsibility |
| --- | --- |
| AI/ML engineer | Detection, tracking, ANPR, re-identification models |
| Backend engineer | Ingestion pipeline, APIs, message broker, database |
| Frontend engineer | Dashboard, live view, search UI, alerts |
| DevOps/Infra | Docker/K8s setup, deployment, demo environment reliability |
| Domain lead | Keeps the team grounded in what's actually useful to a police operator — writes the problem framing and judges' narrative |

Small teams can double up roles; the domain-lead framing is the one people most often skip and it matters a lot for scoring.

---

## 12. Demo Strategy for Judges

Open with the integration problem, not the AI — show a camera onboarding flow that handles two different "vendor" streams to prove you solved interoperability, not just detection

Live-trigger an alert (walk in front of the camera / drive a toy car with a printed plate) rather than only showing pre-recorded results

Show a cross-camera search: click a detected person/vehicle → show it found across a second feed

End with the scalability story: 1-page architecture diagram explaining how your demo's 2–3 cameras becomes 80,000 (edge inference, horizontal worker scaling, message broker partitioning)

---

## 13. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Live camera feeds behave differently than test data | Test against varied lighting/angle footage early; don't overfit to one clean dataset |
| GPU/compute cost at scale | Emphasize edge inference + selective cloud processing in your architecture doc |
| False positive alerts overwhelming operators | Add confidence thresholds + human-in-the-loop acknowledgment step |
| Multi-vendor integration complexity underestimated | Build the adapter pattern early — it's the hardest part to retrofit later |
| Team runs out of time before Stage 1 deadline | Freeze scope after Phase 2; a well-documented smaller system beats an unfinished ambitious one |

---

## 14. Next Steps Checklist

[ ] Confirm your team's eligibility category (Category 1: student/SME, Category 2: established company)

[ ] Register at sentinel.gujarat.gov.in and review the official problem statements once published

[ ] Lock your specific problem focus (e.g., ANPR-first, or cross-camera search-first) — don't try to build all capabilities at MVP

[ ] Set up your repo with the layered structure above (ingestion / analytics / data / api / dashboard as separate services)

[ ] Build Phase 1 MVP before worrying about Kubernetes/Kafka production setup

# 5. Consolidated Build Priority Matrix

| Priority | Capability | MVP expectation | Why it matters |
| --- | --- | --- | --- |
| P0 | CCTV ingestion / camera registry | 2–3 test feeds; health visible | Proves interoperability and the integration-first problem |
| P0 | Person/vehicle detection | Live bounding boxes, timestamps | Core AI evidence |
| P0 | ANPR | Plate extraction + searchable sightings | Strong, demonstrable police use case |
| P0 | Cross-camera vehicle tracking | Trajectory across feeds | Primary differentiator |
| P0 | Alert feed + alert detail | Real-time, explainable alerts | Turns AI output into operations |
| P0 | Incident + evidence workflow | Create case, attach clips/snapshots | Shows end-to-end policing workflow |
| P1 | Advanced search | Multi-filter search and saved searches | Investigation usability |
| P1 | Camera health | Status, diagnostics, reconnect | Operational reliability |
| P1 | Audit/RBAC | Roles, access logging, retention controls | Government deployment credibility |
| P2 | Person re-identification | Authorized ranked sightings | Advanced capability with privacy sensitivity |
| P2 | Natural-language search | Query-to-search interface | UX differentiator |
| P2 | Advanced behavior analytics | Intrusion, loitering, unusual activity | High-value intelligence layer |

## 5.1 North-Star Outcome

NORTH-STAR METRIC Reduce the time from “something happened” to “an officer can see, verify and act on the relevant cross-camera evidence.”

## 5.2 Judge Demo Sequence

Open with the integration problem, not the AI model.

Onboard two different camera/VMS-style feeds through the adapter layer.

Show live monitoring and camera health.

Trigger a live person/vehicle detection and ANPR event.

Open the resulting alert and show the explanation, confidence, source camera and timestamp.

Start a cross-camera search from the detected vehicle/person.

Show the route/trajectory and related sightings.

Create an incident and attach the supporting video clip/snapshot.

Open the investigation/evidence timeline.

Finish with the scale story: edge inference, horizontal workers, event bus partitioning, storage/indexing and Kubernetes-ready deployment path.

# 6. Final Architecture & Engineering Checklist

Vendor-agnostic adapter interface for ONVIF/RTSP/VMS sources.

Video transport separated from AI metadata.

Event-driven pipeline with queue/message-bus support.

GPU inference where available with CPU fallback for development/demo.

Every event, alert and investigation result traceable to camera, timestamp and model/rule version.

Metadata indexed for search; full video retained according to authorized retention policy.

Evidence clips and snapshots stored in S3-compatible object storage.

RBAC separates operator, administrator and auditor capabilities.

Sensitive search workflows can require case/reason codes.

Audit logs capture searches, watchlist actions and sensitive access.

Encryption in transit and at rest.

Observability for camera health, ingestion latency, inference health and throughput.

MVP remains deployable in a small number of containers; production path remains Kubernetes-ready.

# Appendix A — Source Documents Integrated

| Source | Role in this master document |
| --- | --- |
| SENTINEL_VISION_Master_UI_UX_and_Implementation_Specification(1).md | Full product definition, site map, UI/UX controls, workflows, implementation details and screen specifications. |
| Gujarat_Police_Hackathon_System_Documentation.md | System architecture, technology stack, data flow, API structure, security/privacy, roadmap, team, demo strategy and risks. |
| Gujarat_Police_Innovation_Challenge_2026_Full_Project_Plan(1).docx | Competition framing, execution blueprint, product concept, architecture, technology stack, UI/UX direction, MVP scope, hardening, demo, submission and rehearsal plan. |

# Appendix B — Visual Reference From Supplied Project Plan

Source visual: Gujarat Police Innovation Challenge 2026 / SENTINEL AI project-plan cover.

# Appendix C — Final Pre-Submission Checklist

☐ Official registration completed and confirmation saved.

☐ Correct participant category selected.

☐ Problem statement / track matches the implemented solution.

☐ Abstract is within requested format and length.

☐ Architecture diagram exported in requested format.

☐ Demo video plays from start to end.

☐ Live demo has a local fallback.

☐ All AI metrics are measured and traceable.

☐ All code runs from the README.

☐ No secrets in repository or recordings.

☐ Security and privacy controls are documented.

☐ Cross-camera scenario is demonstrable.

☐ ANPR failure cases are explainable.

☐ Camera disconnect / reconnect is demonstrable.

☐ Pitch deck is aligned with the actual build.

☐ Team members know their speaking roles.

☐ Final submission uploaded before deadline with screenshot/confirmation saved.